EMPLOYMENT APPLICATION REVIEW SYSTEM (EARS)

D1 · Project Plan

Software Engineering — COSC 3506

Version 1.0 — Approved

Prepared by Chisom Ugochukwu & Yinka Akingbaso

Algoma University — July 29, 2026

# Contents

1. Introduction	3

2. Project Organisation	4

3. Project Schedule	5

4. Resource Plan	6

5. Risk Management	7

6. Quality Assurance Plan	8

# 1. Introduction

## 1.1 Purpose

This document presents the project plan for the Employment Application Review System (EARS), a web-based platform designed to streamline the hiring process. EARS supports job posting, application submission, candidate evaluation, and interview scheduling within a single, coherent workflow.

## 1.2 Scope

EARS serves three user roles — Applicant, Reviewer, and Administrator — and covers the complete hiring workflow from the creation of a job posting through to final candidate selection.

## 1.3 Objectives

- Reduce manual processing time for job applications by 60%.

- Provide secure, role-based access to sensitive candidate data.

- Enable standardized candidate evaluation using a four-criteria rubric.

- Automate interview scheduling and the associated notifications.

# 2. Project Organisation

## 2.1 Team Structure

| Team Member | Student ID | Responsibilities |
| --- | --- | --- |
| Chisom Ugochukwu | 5148780 | Frontend development, UI/UX design, QA management, documentation |
| Yinka Akingbaso | 5142977 | Backend development, database design, authentication, API development |

## 2.2 Communication Plan

| Channel | Purpose |
| --- | --- |
| Daily stand-up (15 min, Discord) | Progress sync and blocker removal |
| Weekly review (Fridays) | Milestone and progress assessment |
| Google Drive | Document sharing and version history |
| GitHub | Code collaboration and pull-request reviews |
| Jira | Backlog management, sprint planning, and burndown tracking |

# 3. Project Schedule

The project is executed as a one-week sprint, from July 29 to August 4, 2026. Figure 1 shows the planned allocation of deliverables across the sprint, including ownership by team member.

Figure 1: EARS project plan — Gantt chart (July 29 – August 4, 2026)

Five milestones anchor the schedule:

| Milestone | Date | Deliverable |
| --- | --- | --- |
| M1 | Jul 29 | Requirements finalized and architecture approved |
| M2 | Jul 30 | Presentation and mid-evaluation completed |
| M3 | Aug 2 | Core implementation complete (authentication, jobs, applications) |
| M4 | Aug 3 | Testing and bug fixes complete |
| M5 | Aug 4 | Final submission |

# 4. Resource Plan

## 4.1 Hardware

- MacBook Pro (Chisom) — development, testing, and presentation.

- Windows laptop (Yinka) — backend development and database testing.

## 4.2 Software

| Tool | Purpose |
| --- | --- |
| Visual Studio Code | Integrated development environment |
| Node.js v18+ | Server-side runtime |
| SQLite3 | Embedded relational database |
| Chrome DevTools | Frontend debugging and responsive testing |
| draw.io | UML diagram production |
| Jira | Project management and sprint tracking |

# 5. Risk Management

Eight risks were assessed for probability and impact (Figure 2). Each risk carries a named mitigation strategy, reviewed at every weekly progress meeting.

Figure 2: EARS project risk matrix (probability × impact)

| ID | Risk | Mitigation Strategy |
| --- | --- | --- |
| R1 | Scope creep | Strict change-control process; weekly scope reviews |
| R2 | Integration issues | Daily integration testing; API documentation maintained |
| R3 | Data loss | Automated SQLite backups; version control via Git |
| R4 | Team member unavailable | Cross-training on critical components; shared documentation |
| R5 | UI responsiveness bugs | Responsive design framework; multi-device testing |
| R6 | Third-party API failure | Graceful error handling; fallback UI states |
| R7 | Security breach | bcrypt password hashing; 30-minute session timeout; input validation |
| R8 | Deadline pressure | Buffer time built into the schedule; priority-based task management |

# 6. Quality Assurance Plan

- Code reviews are mandatory for all pull requests before merging.

- Unit testing covers all backend API endpoints.

- Integration testing verifies frontend–backend communication.

- User acceptance testing is performed with dedicated demo accounts.

- Security testing targets authentication flows and role boundaries.